# MyStudySpace

Android Application

Product Requirements Document

| Version | 1.0 |
| --- | --- |
| Date | January 13, 2026 |
| Status | Draft - For Development |
| Target Platform | Android 8.0+ (API 26+) |
| Classification | Confidential |

# Table of Contents

1. Executive Summary

2. User Experience Design

3. Core Feature Requirements

4. Non-Functional Requirements

5. Technical Constraints

6. Development Timeline & Milestones

7. Risk Management

8. Success Metrics & KPIs

9. Appendices

# 1. Executive Summary

## 1.1 Product Vision

MyStudySpace Android app extends the successful web platform to mobile devices, providing students with seamless access to academic resources, chat rooms, and study tools on-the-go. The app leverages native Android capabilities to deliver push notifications, offline access, and optimized performance for the mobile-first student demographic.

## 1.2 Business Objectives

Increase platform engagement by 40% through mobile accessibility

Capture the 75% of students who prefer mobile-first experiences

Enable offline resource access for students with limited connectivity

Improve notification engagement rates from 12% (web) to 45% (push)

Support multi-college expansion with native performance

## 1.3 Target Users

### Primary Audience:

Undergraduate students (18-22 years) with verified college email addresses

Students preferring mobile devices for academic resource access

Active participants in college chat rooms and study groups

### Secondary Audience:

Faculty members and teaching assistants sharing course materials

Read-only users exploring platform content before registration

## 1.4 Success Metrics

| Metric | Target (3 months) | Target (6 months) |
| --- | --- | --- |
| Daily Active Users | 2,500 | 7,500 |
| App Store Rating | 4.2+ | 4.5+ |
| Push Notification CTR | 35% | 45% |
| Resource Downloads | 10,000/month | 35,000/month |
| Session Duration (avg) | 8 minutes | 12 minutes |

# 2. User Experience Design

## 2.1 Design Philosophy

The Android app maintains the web platform's dark-first aesthetic with teal and purple accents while optimizing for thumb-zone navigation, gesture controls, and one-handed operation. The design prioritizes content discovery, quick actions, and persistent access to the study timer.

## 2.2 Material Design 3 Implementation

### Color System (Dynamic Theming):

Primary: Teal (#4DD6C9) - CTAs, focus states, active indicators

Secondary: Purple (#A77BF3) - Break timer, secondary actions

Surface: Dark background (#0A0E17) with elevation overlays

Error: Red (#DC3545) for destructive actions

Support dynamic color extraction from wallpaper (Android 12+)

### Typography:

Display: Roboto 32sp for headlines

Title: Roboto Medium 20sp for card titles

Body: Roboto Regular 16sp for content

Label: Roboto Medium 14sp for buttons

Monospace: JetBrains Mono for timer display

### Motion & Transitions:

Shared element transitions for resource cards to detail view

Spring animations (stiffness: 300) for interactive elements

Fade through for screen transitions (300ms duration)

Predictive back gesture with edge swipe preview

## 2.3 Navigation Architecture

### Bottom Navigation Bar (Primary Navigation):

| Icon | Label | Destination |
| --- | --- | --- |
| 🏠 Home | Home | Resource feed (For You, Following) |
| 🔖 Saved | Saved | Bookmarked resources & offline downloads |
| ➕ Upload | Upload | Quick upload (camera, gallery, files) |
| 🔔 Notices | Notices | College announcements & notifications |
| 💬 Chat | Chat | Chat rooms list & active conversations |

### Floating Action Button (FAB):

Position: Bottom-right corner (persistent across screens)

Function: Quick access to Study Timer

States: Collapsed (timer icon), Expanded (timer controls)

Color: Primary (teal) for focus mode, Accent (purple) for break mode

## 2.4 Screen Flows

### Onboarding Flow:

1. Splash Screen (2s) - MyStudySpace logo with loading animation

2. College Selection - Visual cards for KIET, IIIT Bhagalpur, IIIT Sonepat, ABES, Delhi University

3. Authentication - Google Sign-In with Firebase (one-tap if available)

4. Permission Requests - Push notifications, storage (for offline downloads)

5. Quick Tour (optional) - 3-slide introduction to key features

### Resource Discovery Flow:

1. Home Feed - Curated resources with filters (Semester, Branch, Subject, Type)

2. Resource Card Tap - Animated transition to detail view

3. Resource Detail - Full metadata, preview, download/view, vote, comment

4. In-App Viewer - PDF viewer with annotations, video player with playback controls

# 3. Core Feature Requirements

## 3.1 Authentication & Authorization

### User Story:

As a student, I want to sign in with my college email so that I can access verified-user features like uploading and commenting.

### Requirements:

Firebase Authentication integration with Google Sign-In

Email domain validation (@kiet.edu, @iiitbh.ac.in, etc.) for verified status

Biometric authentication (fingerprint, face unlock) for returning users

Secure token storage in Android Keystore

Read-only access for non-verified emails with upgrade prompt

Automatic session refresh with Firebase Auth

Sign-out with confirmation dialog and data cleanup

### Acceptance Criteria:

User can complete Google Sign-In within 10 seconds

Verified status is displayed with gold badge in profile

Biometric unlock works on compatible devices (Android 9+)

App remains logged in for 30 days without re-authentication

Read-only users see 'Upgrade to Verified' banner on restricted actions

## 3.2 Resource Management

### User Story:

As a student, I want to browse, filter, and download study materials so that I can find relevant resources for my courses quickly.

### Features:

#### Resource Feed:

Infinite scroll with pagination (20 items per page)

Two tabs: 'For You' (algorithm-based), 'Following' (from followed users)

Pull-to-refresh for latest content

Shimmer loading placeholders

#### Advanced Filters:

Bottom sheet with chip selection

Semester (1-8), Branch (CS, IT, ECE, etc.), Subject, Type (Notes, Video, PYQ)

Applied filters displayed as removable chips below search bar

Filter persistence across app sessions

#### Resource Cards:

Material 3 elevated cards with color-coded badges

Title, author (clickable profile link), upvote count, bookmark status

Type indicator with icon (📄 Notes, 🎬 Video, 📝 PYQ)

Quick actions: Upvote, Downvote, Bookmark, Share

#### In-App PDF Viewer:

AndroidPdfViewer library with zoom, pan, page navigation

Night mode toggle for reduced eye strain

Page thumbnails sidebar

Annotation support (highlight, notes) saved locally

#### Video Player:

ExoPlayer for streaming with adaptive bitrate

Playback speed control (0.5x, 1x, 1.5x, 2x)

Picture-in-Picture (PiP) mode

Resume playback from last position

Quality selection (auto, 480p, 720p, 1080p)

#### Offline Downloads:

WorkManager for background tasks

Download queue with priority settings

Wi-Fi only download option

Storage space warning (show available space before download)

Downloaded resources accessible offline in 'Saved' tab

## 3.3 Chat Rooms

### User Story:

As a student, I want to join and participate in topic-based chat rooms so that I can discuss doubts and collaborate with peers.

### Features:

#### Chat Rooms List:

Categorized by subject and type

Public rooms (open join), Private rooms (join code required)

Member count, last message preview, unread badge

Room search with fuzzy matching

#### Real-Time Messaging:

Supabase Realtime subscriptions

Text messages with markdown support

Image sharing (compressed to <5MB)

Link preview generation

Message reactions (emoji picker)

Long-press menu: Reply, Copy, Delete (own messages)

#### Room Management:

For room creators only

Edit room name and description

Regenerate join code

Ban/unban members with reason

Delete room with confirmation

## 3.4 Study Timer

### User Story:

As a student, I want to use a Pomodoro-style timer so that I can maintain focused study sessions with regular breaks.

### Features:

#### Floating Timer Widget:

Persistent across app screens

Collapsed state: Timer badge on FAB (shows remaining time)

Expanded state: Full controls (Start, Pause, Reset, Settings)

Drag-to-reposition (save position preference)

#### Timer Modes:

Focus Mode - 25 minutes (customizable 15-60 min) with teal theme

Break Mode - 5 minutes (customizable 1-15 min) with purple theme

Auto-transition between focus and break

Long break (15 min) after 4 focus sessions

#### Notifications & Alarms:

Foreground service notification (shows timer, controls)

Alarm on timer completion (vibration + sound)

Configurable alarm sound and volume

Do Not Disturb mode integration (silence other notifications during focus)

#### Analytics & Insights:

Local storage with optional cloud sync

Daily/weekly/monthly session count and total focus time

Streak tracking (consecutive days with study sessions)

Charts: Bar graph (daily focus time), Line graph (weekly trend)

Export data as CSV

# 4. Non-Functional Requirements

## 4.1 Performance

| Metric | Target | Measurement |
| --- | --- | --- |
| App Launch Time | < 2 seconds (cold start) | Splash to Home Feed |
| Screen Transition | < 300ms | Navigation clicks |
| API Response Time | < 500ms (p95) | Resource list fetch |
| PDF Load Time | < 3 seconds (10MB) | First page render |
| Memory Usage | < 150MB (idle) | Android Profiler |
| Frame Rate | 60 fps (smooth) | Scrolling, animations |

## 4.2 Security & Privacy

Data Encryption - TLS 1.3 for all network communications

Secure Storage - Android Keystore for auth tokens, EncryptedSharedPreferences for sensitive data

Certificate Pinning - Pin Supabase and Cloudinary certificates

ProGuard/R8 - Code obfuscation for release builds

Runtime Permissions - Request only when needed with explanation dialogs

Privacy Policy - Accessible in Settings with acceptance tracking

No Third-Party Trackers - Use Firebase Analytics with anonymized IDs only

## 4.3 Offline Functionality

Cached Data - Room database for resources, chat messages (last 24 hours)

Downloaded Resources - Accessible without network in 'Saved' tab

Offline Indicators - Banner showing 'You're offline' with retry button

Queue Actions - Upvotes, comments, uploads queued and synced when online

Timer Works Offline - Study timer fully functional without network

## 4.4 Accessibility

TalkBack Support - All UI elements have contentDescription attributes

Font Scaling - Support system font sizes up to 200%

Color Contrast - WCAG AA compliance (4.5:1 for text)

Touch Targets - Minimum 48dp for all interactive elements

Dark Mode - Default theme with light mode option

Haptic Feedback - Vibration on important actions (optional)

# 5. Technical Constraints

## 5.1 Platform Requirements

| Requirement | Specification |
| --- | --- |
| Min Android Version | Android 8.0 Oreo (API 26) - Covers 95%+ of devices |
| Target SDK | Android 14 (API 34) for Play Store compliance |
| Screen Densities | mdpi, hdpi, xhdpi, xxhdpi, xxxhdpi |
| Screen Sizes | Small (4-5"), Normal (5-6.5"), Large (6.5-7"), Tablets (7+") |
| Orientations | Portrait (primary), Landscape (PDF/video viewers only) |
| APK Size Limit | < 50MB (initial download), use App Bundles for size optimization |

## 5.2 Backend Integration

The Android app must integrate with the existing MyStudySpace backend infrastructure without modifications to server-side code. All communication occurs through REST APIs and Supabase Realtime.

### API Base URLs:

Production: https://mystudyspace.me/api

Supabase: https://[project-id].supabase.co

Cloudinary: https://res.cloudinary.com/[cloud-name]

### Rate Limits:

Default: 100 requests/minute per IP

Write operations: 30 requests/minute

Auth: 5 requests/minute

## 5.3 Third-Party Dependencies

| Library | Purpose | Version |
| --- | --- | --- |
| Firebase Android SDK | Authentication | 32.7.0 (latest stable) |
| Retrofit + OkHttp | HTTP Client | Retrofit 2.11.0, OkHttp 4.12.0 |
| Supabase-kt | Database & Realtime | 2.0.0 (Kotlin Multiplatform) |
| Jetpack Compose | UI Framework | 1.6.0 with Material 3 |
| Room Database | Local Caching | 2.6.1 with KSP |
| Coil | Image Loading | 2.5.0 with Compose support |
| ExoPlayer | Video Playback | 2.19.1 (Media3) |
| AndroidPdfViewer | PDF Rendering | 3.2.0-beta.1 |
| Hilt | Dependency Injection | 2.50 |
| WorkManager | Background Tasks | 2.9.0 |

# 6. Development Timeline & Milestones

## 6.1 Phase 1: Foundation (Weeks 1-3)

Project setup with Jetpack Compose + Material 3

Firebase Authentication integration

Supabase client configuration

Navigation architecture (Bottom Nav + Compose Navigation)

Design system implementation (colors, typography, components)

Onboarding flow (Splash, College Selection, Auth)

## 6.2 Phase 2: Core Features (Weeks 4-7)

Resource feed with infinite scroll and filters

Resource detail view with PDF/video viewers

Bookmark and voting functionality

Upload flow with camera, gallery, file picker

User profiles with contributions tracking

Chat rooms list and room creation

## 6.3 Phase 3: Advanced Features (Weeks 8-10)

Real-time messaging with Supabase Realtime

Study timer with FAB integration

Push notifications with FCM

Offline downloads with WorkManager

Room management (edit, ban, delete)

Search functionality across resources and rooms

## 6.4 Phase 4: Polish & Testing (Weeks 11-12)

Performance optimization (LazyColumn, image caching)

Accessibility improvements (TalkBack, font scaling)

Edge case handling and error states

Unit and integration tests

Beta testing with focus group (50 users)

Bug fixes and refinements

## 6.5 Phase 5: Launch (Week 13)

Play Store listing optimization (screenshots, description)

Release build with ProGuard/R8 obfuscation

Internal testing track on Play Console

Staged rollout (10% → 50% → 100%)

Monitor crash reports and user feedback

Post-launch hotfixes if needed

# 7. Risk Management

| Risk | Impact | Likelihood | Mitigation |
| --- | --- | --- | --- |
| API rate limits hit during high traffic | High | Medium | Implement request queue, caching, exponential backoff |
| Large file downloads consume data | Medium | High | Wi-Fi only option, file size warnings, compression |
| Low adoption due to web preference | High | Low | Push notification campaigns, mobile-exclusive features |
| Chat room spam and abuse | Medium | Medium | Report functionality, rate limits, moderation tools |
| Fragmentation across Android versions | Medium | High | Min API 26, test on multiple devices, feature flags |

# 8. Success Metrics & KPIs

## 8.1 User Acquisition

App Installs: 5,000 in first month, 20,000 in 3 months

Install-to-Registration Rate: > 60% (verified or read-only)

Verified User Conversion: > 70% of registrations

Daily Active Users (DAU): 2,500 by month 3

Monthly Active Users (MAU): 10,000 by month 3

DAU/MAU Ratio: > 25% (sticky app)

## 8.2 Engagement

Average Session Duration: > 8 minutes

Sessions per Day: > 3 sessions/user

Resource Views: > 50,000/month by month 3

Resource Downloads: > 10,000/month by month 3

Chat Messages Sent: > 100,000/month by month 3

Study Timer Usage: > 50% of DAU use timer weekly

## 8.3 Retention

Day 1 Retention: > 40%

Day 7 Retention: > 25%

Day 30 Retention: > 15%

Churn Rate: < 10% monthly

## 8.4 Quality

App Store Rating: > 4.2 stars

Crash-Free Users: > 99.5%

ANR Rate: < 0.5%

App Size: < 50MB initial download

API Response Time (p95): < 500ms

# 9. Appendices

## 9.1 Glossary

API - Application Programming Interface

DAU - Daily Active Users

FAB - Floating Action Button

FCM - Firebase Cloud Messaging

MAU - Monthly Active Users

PiP - Picture-in-Picture

PYQ - Previous Year Questions

RLS - Row Level Security (Supabase)

SDK - Software Development Kit

## 9.2 References

MyStudySpace Web Platform: https://mystudyspace.me

Material Design 3: https://m3.material.io

Android Developer Guide: https://developer.android.com

Firebase Documentation: https://firebase.google.com/docs

Supabase Documentation: https://supabase.com/docs

Jetpack Compose: https://developer.android.com/jetpack/compose

## 9.3 Document History

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 1.0 | January 13, 2026 | Product Team | Initial PRD creation |

Generated for MyStudySpace Android App Development

CONFIDENTIAL - For Internal Use Only