# MyStudySpace Production Readiness Audit - Addendum

Date: 2026-02-28

Scope: backend + web + admin + flutter + live API checks.

## Fixes Applied

Backend: hardened rate-limit IP extraction to avoid trusting raw X-Forwarded-For (studyspace-backend/src/middleware/rateLimit.ts).

Web: production API fallback no longer defaults to localhost (Studyspace/src/lib/api.ts).

Web: DocumentViewer API fallback no longer defaults to localhost (Studyspace/src/components/DocumentViewer.tsx).

Web tests: replaced stale cross-repo bookmarks test with deterministic frontend contract test (Studyspace/tests/bookmarks.test.ts).

## Verification

backend npm run build: PASS

web npm test -- --runInBand: PASS

web npm run build: PASS (chunk-size warnings remain)

admin syntax checks: PASS for api/admin.js, api/admin/[...path].js, app.js

flutter dart analyze: 171 issues (warnings/info)

live smoke checks: /health 200; protected routes return expected 401/400 without auth

## Open Risks

P0: EC2 SSH blocked (Permission denied publickey) so direct server remediation is blocked.

P0: local/deployed behavior drift likely (live /api/notices returns 401, local route tree differs).

P1: flutter quality gate not clean (171 analyzer findings).

P1: admin dashboard has no build/lint/test scripts in package.json.

P2: web build has >1MB chunk warning (PDF-heavy bundle).

## Required Next Actions

1. Configure SSH key access for ubuntu@13.48.57.16 and confirm terminal login.

2. On EC2, verify deployed commit hash matches local audited repositories.

3. Confirm TRUST_PROXY value for Cloudflare + Nginx topology (typically 2).

4. Run post-deploy smoke tests for auth/chat/bookmarks/notices/admin endpoints.

5. Add admin-studyspace CI scripts (at least lint/static-check + smoke test).

6. Prioritize flutter async-context and deprecated API cleanup.

7. Split large web bundles (PDF/manualChunks).